Property Explorer

Master project document: plan, features, wireframes, database schema, decisions, milestones and updates.

Document version 1A · created 11 Oct 2026 · maintained by Claude for the project owner.

Current status. Status: design review. No application code has been written yet. Everything below is a proposal awaiting the owner's approval unless marked Confirmed.

## How to use this document

This is the single source of truth for Property Explorer. Claude updates this same document (same link) as decisions are made and work progresses.

Section 12 (Updates log) lists every change by date and version.

Reviewers (including other AI assistants such as ChatGPT) can read it directly from its Google Docs link. Wireframes are included as images, each with a written description so the content is reviewable as text.

Labels: Confirmed = stated by the owner. For approval = Claude's proposal. Open = needs the owner's decision.

## Contents

Product summary

Decisions log

Features by module

Wireframes

GPS on Samsung S23 Ultra

Technology stack

Database design

Full vision coverage

Milestones

Milestone 1 acceptance tests

Open questions

Updates log

Appendix A: schema.sql

# 1. Product summary

Property Explorer is a private working tool for a Malaysian property negotiator working mainly in Nilai and Sepang. It turns time spent driving through industrial and residential areas into a property database the owner controls, and connects that database to the owners, buyers and deals that earn commission.

It combines four systems in one connected database:

Property business management: properties, vendors, buyers, leads, opportunities, follow-ups, tasks, calendar and deals.

GPS property exploration: record routes, show explored roads in red, discover properties and record their exact locations and photos.

Property intelligence and comparison: neighbouring and side-by-side units, individual availability with verification dates, combined totals for buyers who need adjoining units.

AI and business assistance: Ask Expert specialists (with clear disclaimers) and message templates in English, Bahasa Malaysia, Chinese and Tamil.

It is not a generic listing website. The combination of road exploration, field discovery, neighbouring-unit intelligence and a connected CRM is the core of the product.

### Proposed improvements (for approval)

One contact list. The same person may be an owner on one deal and a buyer on another. A single Contacts table with roles avoids duplicates; Vendor and Buyer buttons are filtered views.

Availability goes stale. Every availability change is logged with source and date. After a configurable period (default 30 days) an 'Available' unit is shown as 'Needs re-check'.

Duplicate warning. Adding a property within about 30 m of an existing pin, or with a matching unit number on the same street, shows the existing record first.

Photo inbox. Photos taken before a record exists wait in an Unassigned inbox and can be attached to the nearest property later.

Malaysian fields. Tenure and lease expiry, land status (e.g. Bumi lot, Malay reserve), title type and number, RM per sq ft, acres, SPA and tenancy dates, SST on commission.

Driving safety. Recording is hands-free; property entry is designed for when parked. One tap drops a pin and saves a draft.

Personal data. Contact details fall under Malaysia's Personal Data Protection Act 2010; the design keeps them access-controlled and records when a PDPA notice was given.

# 2. Decisions log

| # | Topic | Decision | Status |
| --- | --- | --- | --- |
| D1 | Phone | Samsung Galaxy S23 Ultra (Android). iPhone not needed for now. | Confirmed |
| D2 | Background GPS | Must eventually record with screen off and Waze open. Treated as unverified until tests G1–G8 pass on the owner's phone. | Confirmed |
| D3 | Working areas | Nilai and Sepang first. | Confirmed |
| D4 | Project document (Version 1A) | One 'Property Explorer' Google Doc in the owner's Google Drive holds the plan, features, wireframes, schema, decisions, milestones and updates, and is kept up to date by Claude. | Confirmed |
| D5 | App type | Native Android app (Capacitor) for the phone; the same app runs in a browser on the computer. Replaces the earlier 'web app first' plan because only a native app can record with the screen off. | For approval |
| D6 | Maps | OpenStreetMap maps via OpenFreeMap (free, no key). Google Maps and Waze for navigation hand-off only. | For approval |
| D7 | Backend | Supabase (PostgreSQL + PostGIS, login, photo storage), Singapore region. | For approval |
| D8 | Contacts | One contact list with roles; Vendor and Buyer are filtered views. | For approval |
| D9 | Home buttons 9–12 | Configurable placeholders until labels are confirmed from the owner's notes. | Open |
| D10 | Solo or team; commission split; data import | Not yet answered; design supports all options. | Open |

# 3. Features by module

Home screen: 12 buttons in a 3 × 4 grid. Eight labels confirmed; four to be confirmed. Labels, icons, order and targets are stored in settings so they can change without redesign. The home screen also shows follow-ups due, viewings today, units needing re-check and exploration this week.

| Module | What it does |
| --- | --- |
| To-Do | Create, edit, complete, delete tasks; deadlines, priorities, reminders; link to property, owner, buyer or deal; pending, completed, overdue; today view. Follow-ups are tasks of kind 'follow-up'. |
| Calendar | Viewings, site visits, meetings, follow-up appointments, deal deadlines; day, week and month views; linked to properties and contacts; reminders. |
| Opportunities | Potential business; buyer–property matching; stage and next action; estimated value and commission; notes, history and reminders. |
| Property | All property types (landed, condo, shoplot, office, factory, industrial land, agricultural land, development land, more later) with type-specific fields, map location, prices, areas, tenure, specs, photos, documents, availability with history, owners, viewings, neighbours, related buyers and opportunities. |
| Vendor | Owners, landlords and sellers: contact details, preferred channel and language, properties owned or represented, terms, instructions, contact history, follow-ups. |
| Buyer | Buyers, tenants and investors: requirements (type, areas, budget, sizes, adjoining units needed, specs, financing readiness), follow-ups, matched properties, opportunities. |
| GPS Assistance | Map with current location, Start / Pause / Stop recording, explored roads in red, property pins and clusters, nearby list, filters, add property from location, exploration history and progress, Google Maps / Waze hand-off. |
| Ask Expert | Lawyer, Banker, Financial Advisor, Tax Adviser, Accountant, Property Valuer, Wealth Planner and Agent AI. Each answer is labelled with the specialist and a disclaimer that it is general guidance, not professional advice. |
| Buttons 9–12 | To be confirmed. |

Cross-cutting: neighbouring-unit groups and comparison, search and filters on list and map, leads, matching, deals and commission (estimated, confirmed, received; configurable rates), message templates in EN / BM / ZH / TA with placeholders for WhatsApp, offline saving with sync, privacy and backups.

# 4. Wireframes

Phone layouts at real proportions. Names, prices and owners are example data, not the owner's records. The same layouts adapt to a wider desktop screen.

## 4.1 Home dashboard

Exactly 3 columns × 4 rows of buttons: To-Do, Calendar, Opportunities, Property, Vendor, Buyer, GPS Assistance (highlighted), Ask Expert, and Buttons 9–12 shown dashed as 'label to confirm'. Above the grid: summary strip (follow-ups due, units needing re-check, km explored this week). Each tile shows a live count. Below: a large 'Start exploring' button.

Wireframe: 4.1 Home dashboard

## 4.2 GPS exploration map

Full-screen map. Top: recording status pill (Recording / Paused / Off, distance) and filter chips (Factory, Shoplot, Land, Available, more). Map layers: blue dot = current location; dashed blue line = today's raw GPS route; solid red = roads already explored (matched or manually marked), kept across sessions; pins coloured green (available), amber (unknown or needs check), grey (unavailable); numbered circles = clusters. Bottom sheet: nearby properties sorted by distance, session totals, and buttons 'Add property here', Pause, Stop.

Wireframe: 4.2 GPS exploration map

## 4.3 Property details

Photo mosaic with cover photo and count. Title with property type and unit number (e.g. 'Semi-D Factory · Unit 7 (Lot 2/14)') and address. Availability badge with who verified it and when. Tabs: Details, Photos, Owner, Neighbours, History. Key-figure grid (asking price, land, built-up, RM psf, ceiling height, power) that changes by property type. Owner card with Call and WhatsApp. Row strip showing this unit's position among neighbours with each unit's own status. Notes. Bottom actions: Navigate, Message, Add follow-up.

Wireframe: 4.3 Property details

## 4.4 Neighbouring-unit comparison

Row strip in real order; tap units to select (units 6 and 7 selected). Line listing available side-by-side pairs. Comparison grid: Unit 6, Unit 7 and Combined for status, last verified, asking price, land, built-up, RM psf, power (not summed), owner, marketed together or separately. Totals shown only when every unit has the figure; RM psf recalculated from totals. Box showing buyer requirements this pair fits (e.g. needs 2 adjoining factories, land ≥ 15,000 sq ft, budget ≤ RM 6.5m). Buttons: Share summary, Create opportunity.

Wireframe: 4.4 Neighbouring-unit comparison

## 4.5a Property search results

Search box covering unit, street, lot, owner and reference; Filters button with count. List / Map toggle that keeps the same filters. Active filters as removable chips. Result count and sort (nearest, price, last verified). Result cards: thumbnail, unit and type, street, availability pill, price and RM psf, last verified date.

Wireframe: 4.5a Property search results

## 4.5b Filters

Property type chips (all categories), area chips (Nilai, Sepang, Salak Tinggi, draw on map), availability chips, toggles 'Only verified in last 30 days' and 'Adjacent available units ≥ 2', ranges for asking price, land area and built-up area, and more filters (sale / rent, tenure, vendor, group / row, updated since, ceiling / power). Button 'Show N properties'.

Wireframe: 4.5b Filters

# 5. GPS on Samsung S23 Ultra

Important. Status: NOT VERIFIED. Android allows this kind of recording, but Samsung's battery management is known to stop background apps. Background tracking will not be described as working until it passes tests G1–G8 on the owner's phone.

Recording pipeline: Start → foreground service with notification → Android location updates → on-phone database → upload → road matching (red roads, Milestone 2).

### Implementation

Foreground location service. Tapping Start launches an Android foreground service of type 'location'. Android requires a permanent notification while it runs, which doubles as the privacy guarantee: no notification, no recording. The notification has Pause and Stop.

Native recorder. The screens use web technology inside a native shell (Capacitor). The recorder is a small native Kotlin component that writes each point straight to an on-phone database, because Android pauses the web layer when the screen is off. Points upload when the app is reopened and data is available; uploads never duplicate points.

Same GPS as Waze. Both apps read Android's shared fused location provider, so Waze running does not take GPS away. Each point stores time, position, accuracy, speed, heading and whether the screen was on or off.

Never on by itself. Recording starts only from Start. No auto-start on reboot or motion. After a restart the session is marked 'interrupted' and the app says so on next open.

Weak signal and battery. Points worse than about 40 m accuracy are kept but excluded from road matching. Gaps stay gaps. Sampling about every 3 s or 10 m. A car charger is recommended; battery drain is measured in testing.

### Permissions and Samsung settings

Location: Precise, 'While using the app' (enough for a service the user starts). 'Allow all the time' requested only if testing shows it is needed.

Notifications: Allow. Camera and photos: for property photos.

Settings → Apps → Property Explorer → Battery → Unrestricted.

Settings → Battery → Background usage limits → Never sleeping apps → add Property Explorer.

The app checks these settings and warns if they would stop recording.

### Test plan: GPS Test app first

Before the full Milestone 1, Claude builds a small GPS Test app (Start, Pause, Stop, notification, map of the route with a gap report, export). The owner drives in Nilai or Sepang. Background tracking is marked verified only after G1–G6 pass on two separate drives.

| Test | What to do | Pass when |
| --- | --- | --- |
| G1 | Drive 15 min with the app on screen. | Continuous route; median accuracy 10 m or better. |
| G2 | Start, lock the phone (screen off), drive 30 min. | Points in ≥95% of driving minutes; no gap over 60 s except known blackspots (covered car parks, tunnels). |
| G3 | Start, then navigate with Waze in front for 30 min. | Same as G2; Waze works normally. |
| G4 | As G2 with Power saving mode on. | Same as G2, or the app clearly warns that power saving stopped it. |
| G5 | Mobile data off for 10 min of driving, then on. | All offline points upload once; none duplicated. |
| G6 | Pause 5 min, resume, then Stop. | No points while paused or after Stop; notification disappears on Stop. |
| G7 | Swipe app away from Recent apps while recording. | Recording continues, or the interruption is reported on reopening. Silent data loss is a fail. |
| G8 | Restart the phone mid-session. | No silent resume; session shown as interrupted. |

If tests fail: (1) adjust Samsung settings and recorder; (2) switch to a proven commercial background-location plugin (paid licence for Android; price shown to the owner before any purchase); (3) last resort, screen-on mode with the phone mounted.

# 6. Technology stack

| Layer | Choice | Trade-off / cost |
| --- | --- | --- |
| Phone app | Capacitor native Android app; screens in React + TypeScript | Installed by APK link (no Play Store needed for own use). |
| Desktop | Same app in Chrome | Everything except route recording. |
| GPS recorder | Native Kotlin foreground service + on-phone database | Must pass G1–G8 on the S23 Ultra. |
| Maps | MapLibre with OpenFreeMap (OpenStreetMap data) | Free, no key, no usage limits stated, but no service guarantee; self-hosting or MapTiler as backup. |
| Navigation | Hand-off links to Google Maps and Waze | Free. |
| Backend | Supabase: PostgreSQL + PostGIS, login, private photo storage, row-level security; Singapore region | Free plan for building and testing (500 MB database, 1 GB files, pauses after 1 week inactive, no automatic backups). Pro plan from US$25/month with daily backups before relying on it daily. |
| Offline | On-device database with upload queue; IDs created on the phone | Latest edit wins, with full history. |
| Photos | Compressed on phone (~400 KB + thumbnail) | About 2,500 photos per GB. |
| Road matching | OpenStreetMap roads for Nilai and Sepang imported into PostGIS; GPS tracks matched after each session (Milestone 2) | Thresholds tuned on real drives. |
| Ask Expert AI | Claude via the Anthropic API, called from the server (Milestone 5) | Needs an API account with pay-per-use billing. |
| Build and hosting | Private GitHub repository; GitHub Actions builds the APK and web version; free web hosting (Cloudflare Pages or Netlify) | Free. |

# 7. Database design

PostgreSQL with PostGIS on Supabase. 39 tables and 122 foreign-key links, defined in schema.sql (Appendix A). Checked by loading into a PostgreSQL 16 test server: builds without errors; a back-dated availability entry does not overwrite a newer one; the same pair of neighbouring units cannot be stored twice. Not yet applied to any live database.

### Connection checklist

| Item | Tables | Connected to |
| --- | --- | --- |
| Properties | properties | Site, category and type-specific fields, discovering session, photos, contacts, availability history, groups, neighbours, opportunities, deals, tasks, events, activities. |
| Photos | property_photos | One property (or Unassigned inbox), session, GPS position; one photo is the cover. |
| Owners | contacts, contact_roles, property_contacts | Contact with owner role linked to many properties, each link with terms and instructions; a property can have several contacts. |
| Buyers | contacts, contact_roles | Same contact list with buyer role; no duplicate people. |
| Buyer requirements | buyer_requirements, matches | Belong to a buyer (several per buyer); include adjoining units needed; matches point to one property or a group of adjoining units. |
| Availability history | availability_log | Every change per property with source and verified flag; current status set automatically from the latest entry. |
| Neighbouring units | property_groups, property_group_members, property_adjacency | Ordered units in a row, building or development; physical adjacency (manual or suggested, with confirmation). |
| GPS tracks | exploration_sessions, gps_points | Raw points per session, never edited; properties and photos remember their session. |
| Explored roads | road_segments, road_coverage, road_coverage_events | Nilai and Sepang road map; one coverage row per segment (no duplicates on re-drive); every match or manual correction logged. |
| Leads | leads | Contact, optional property or requirement, source, status, next follow-up. |
| Follow-ups | tasks (kind = follow_up), activities | Linked to property, contact, lead, opportunity, deal or event; one activity timeline. |
| Calendar appointments | calendar_events, event_attendees, viewings | Linked to property, contact, lead, opportunity, deal; one viewing can cover several units. |
| Deals | deals, deal_properties | From an opportunity; buyer, vendor, properties or group; booking, SPA, loan, completion or tenancy dates. |
| Commissions | commissions | One or more per deal; rate or fixed, SST, negotiator share, status estimated → confirmed → invoiced → received. |

### All tables

| Group | Tables |
| --- | --- |
| Users and settings | workspaces, workspace_members, workspace_settings, home_tiles |
| Places | sites (industrial parks, tamans, buildings, streets, with optional boundary) |
| Property types | property_categories, property_type_fields |
| Properties | properties, property_contacts, availability_log, property_photos, documents |
| Neighbours | property_groups, property_group_members, property_adjacency |
| People | contacts, contact_roles, buyer_requirements, leads, matches |
| Business | opportunities, opportunity_properties, deals, deal_properties, commissions |
| Schedule and history | calendar_events, event_attendees, viewings, tasks, activities |
| Exploration | exploration_sessions, gps_points, road_segments, road_coverage, road_coverage_events |
| Communication and AI | message_templates, expert_profiles, expert_conversations, expert_messages |

### Built in from the start

Privacy: every business table carries a workspace; row-level security returns records only to that workspace's members. Ready for a team later.

Offline-safe IDs: created on the phone, so offline records never clash.

Recovery: deletes go to 'Recently deleted' and can be restored.

Audit: availability, road coverage and activities keep full history.

# 8. Full vision coverage

Every feature in the brief has a place in the architecture now, even when its screens are built later.

| Feature | Ready in architecture | Screens in |
| --- | --- | --- |
| 12-button home | home_tiles | M1 |
| Property records, all types | properties, categories, type fields | M1 |
| Photos per property, inbox | property_photos, private storage | M1 |
| Vendors and buyers | contacts, roles, links, requirements | M1 |
| Search and filters, list + map | indexes on location, type, availability | M1 |
| Background route recording | native recorder, sessions, gps_points | M1 (after G-tests pass) |
| Explored roads in red, manual marking, corrections | road_segments, road_coverage, events | M2 |
| Exploration progress, areas completed | session totals, sites with boundaries | M2 |
| Groups, adjacency, comparison, adjacent filter | groups, members, adjacency, matches | M3 |
| To-Do, follow-ups, Calendar, viewings | tasks, calendar_events, viewings, activities | M4 |
| Leads, opportunities, matching | leads, opportunities, matches | M4 |
| Deals and commission | deals, deal_properties, commissions, settings | M4 |
| Message templates EN / BM / ZH / TA | message_templates | M5 |
| Ask Expert (8 specialists) | expert_profiles, conversations, messages | M5 |
| Team access | workspaces, members, row-level security | When needed |

# 9. Milestones

| Milestone | Content | Status |
| --- | --- | --- |
| M1 – GPS test | Small Android test app proving screen-off recording with Waze open on the S23 Ultra (tests G1–G8). | Awaiting approval |
| M1 – Field Capture | Login and private workspace; 12-tile home; Property, Vendor, Buyer, GPS Assistance working; route recording (as verified); add property from location with photos, unit no., availability, draft and duplicate warning; type-specific fields; photo inbox; contacts and buyer requirements; search and filters on list and map; offline with sync; desktop browser version; Recently deleted. | Awaiting approval |
| M2 – Explored roads | Road data for Nilai and Sepang; matching to red roads; manual marking and corrections; session review; progress statistics and areas. | Planned |
| M3 – Neighbours | Groups and rows, adjacency, comparison screen, adjacent-available filter, combined totals. | Planned |
| M4 – Business workflow | To-Do, Calendar, viewings, leads, opportunities, matching, deals, commission. | Planned |
| M5 – Communication and AI | Multilingual templates for WhatsApp; Ask Expert. | Planned |
| M6 – Testing and improvement | Realistic end-to-end scenarios, security review, backups. | Planned |

### How Milestone 1 will be run

Code: in a private GitHub repository owned by the project owner. GitHub's free build service produces the Android APK and the desktop web version, so no developer tools are needed on the owner's computer.

Phone: open the download link on the S23 Ultra, allow Chrome to install unknown apps once, install, sign in, grant permissions and set the Samsung battery settings.

Computer: open the web address in Chrome and sign in with the same account.

Optional: build on the owner's computer with Node.js and Android Studio, with step-by-step instructions.

### What the owner must set up

| Item | Why | Cost |
| --- | --- | --- |
| GitHub account + private repository, connected to Claude | Holds code; builds the APK | Free |
| Supabase account and project (Singapore) | Database, login, photo storage; two keys pasted into GitHub secrets | Free for building and testing; Pro from US$25/month before daily reliance |
| Free web hosting (Cloudflare Pages or Netlify) | Desktop web address | Free |
| Samsung settings and permissions | Background recording | Free |
| Maps | OpenFreeMap needs no account | Free |

# 10. Milestone 1 acceptance tests

GPS tests G1–G8 (section 5) come first. Results are reported at one of three levels: visual prototype, working, or tested on the owner's phone.

| Test | Steps | Pass when |
| --- | --- | --- |
| A1 | Install on S23 Ultra; sign in; sign in on computer. | Both open the same workspace. |
| A2 | Open the home buttons; rename button 9 in settings. | 3 × 4 grid; live modules open; others show planned milestone; rename appears. |
| A3 | Add three neighbouring factories from the map, each with its own unit no. and 2 photos. | Three records, correct pins, each with only its own photos. |
| A4 | Set one available (verified, owner call), one unknown, one sold. | Pins green, amber, grey; history shows entry and source. |
| A5 | Add a fourth property on the same spot. | Warning shows existing nearby records first. |
| A6 | Take 2 photos into the inbox; attach later. | Photos move to the chosen property; inbox empty. |
| A7 | Close the app mid-entry; reopen. | Draft still there. |
| A8 | Mobile data off; add property with photos; data on. | Appears on computer within a minute, once only. |
| A9 | Create an owner linked to two units; create a buyer with a requirement. | Owner page lists both units; units show owner; buyer under Buyer not Vendor. |
| A10 | Search 'Unit 7'; filter Factory + Available + verified in 30 days. | Correct results on list and map; filters kept when switching. |
| A11 | Navigate with Waze, then Google Maps. | Each opens at the right location; recording continues. |
| A12 | Record 20 min with screen off and Waze open; stop; reopen. | Route in Sessions with distance; properties added are linked to the session. |
| A13 | Delete a property; restore it. | Returns with photos, owner link, history. |
| A14 | Sign in with a second test account. | Sees none of the owner's data. |
| A15 | Add a back-dated 'available' after a newer 'sold'. | Property stays sold; older entry only in history. |

# 11. Open questions

Screens: do the six wireframes look right? Anything to move, add or remove?

GPS plan: approve the native Android approach, tests G1–G8 and the fallback order?

Database: approve the schema (checklist in section 7)?

Accounts: can the owner set up GitHub and Supabase (about 30 minutes with instructions)?

Home buttons 9–12: labels from the owner's handwritten notes.

Users: just the owner, or a team / agency later?

Commission: agency total and negotiator share recorded separately? SST applied?

Import: any existing spreadsheets or contact lists to import?

# 12. Updates log

| Date | Version | Change |
| --- | --- | --- |
| 10 Oct 2026 | Brief | Owner's master project brief received. |
| 10 Oct 2026 | Blueprint v1 | Product understanding, feature map, first wireframes, data model, stack (web app first), open questions, first milestone. |
| 11 Oct 2026 | Blueprint v2 | Owner confirmed Samsung S23 Ultra, background GPS with screen off and Waze, Nilai and Sepang. Stack changed to native Android (Capacitor). Six wireframes, GPS test plan G1–G8, complete schema (39 tables) checked on PostgreSQL 16, Milestone 1 scope and tests A1–A15. |
| 11 Oct 2026 | Version 1A | Owner instruction: create and maintain a single 'Property Explorer' document in Google Drive, reviewable by ChatGPT without screenshots. This document created. |

# Appendix A: schema.sql

Complete database definition (review draft v1). PostgreSQL 15+ with PostGIS on Supabase.

-- =====================================================================

-- Property Explorer — complete database schema (review draft v1)

-- Target: PostgreSQL 15+ with PostGIS, hosted on Supabase.

-- Status: PROPOSAL FOR REVIEW. Not yet applied to any database.

--

-- Conventions

--   * Every business table has: id (UUID, generated on the device so

--     records created offline never collide), workspace_id, created_at,

--     updated_at, created_by, deleted_at (soft delete = recoverable).

--   * workspace_id + row-level security keeps each user's / agency's

--     records private (section 12).

--   * Links between records are real foreign keys, never free text,

--     so a task can never point at a property that does not exist.

--   * Units: areas in square feet, money in RM, distances in metres.

-- =====================================================================

create extension if not exists postgis;

-- ---------------------------------------------------------------------

-- 0. Helpers

-- ---------------------------------------------------------------------

create or replace function set_updated_at() returns trigger

language plpgsql as $$

begin

new.updated_at := now();

return new;

end $$;

-- ---------------------------------------------------------------------

-- 1. Users, workspaces and settings

-- ---------------------------------------------------------------------

-- Users themselves live in Supabase's auth.users table.

create table workspaces (

id          uuid primary key default gen_random_uuid(),

name        text not null,

created_at  timestamptz not null default now()

);

create table workspace_members (

workspace_id uuid not null references workspaces(id) on delete cascade,

user_id      uuid not null references auth.users(id) on delete cascade,

role         text not null default 'member'

check (role in ('owner','admin','member','viewer')),

display_name text,

joined_at    timestamptz not null default now(),

primary key (workspace_id, user_id)

);

create or replace function is_member(ws uuid) returns boolean

language sql stable security definer set search_path = public as $$

select exists (select 1 from workspace_members m

where m.workspace_id = ws and m.user_id = auth.uid());

$$;

create table workspace_settings (

workspace_id            uuid primary key references workspaces(id) on delete cascade,

availability_stale_days int  not null default 30,

default_commission_pct  numeric(6,3),          -- configurable, not hard-coded

default_negotiator_share_pct numeric(6,3),

sst_pct                 numeric(6,3),

duplicate_radius_m      int  not null default 30,

default_language        text not null default 'en'

check (default_language in ('en','ms','zh','ta')),

updated_at              timestamptz not null default now()

);

-- Home screen: 12 configurable buttons (labels 9-12 still to confirm)

create table home_tiles (

id            uuid primary key default gen_random_uuid(),

workspace_id  uuid not null references workspaces(id) on delete cascade,

slot          int  not null check (slot between 1 and 12),

label         text not null,

icon          text,

target_module text not null,       -- e.g. 'todo','calendar','gps','tbd'

is_enabled    boolean not null default true,

unique (workspace_id, slot)

);

-- ---------------------------------------------------------------------

-- 2. Places: industrial parks, tamans, buildings, streets

-- ---------------------------------------------------------------------

create table sites (

id            uuid primary key default gen_random_uuid(),

workspace_id  uuid not null references workspaces(id) on delete cascade,

parent_site_id uuid references sites(id) on delete set null,

name          text not null,      -- e.g. 'Nilai Industrial Park Phase 2'

kind          text not null check (kind in

('region','industrial_park','taman','commercial_centre',

'building','street','development','other')),

city          text,

state         text,

boundary      geography(MultiPolygon, 4326),   -- used for "area completed"

notes         text,

created_at    timestamptz not null default now(),

updated_at    timestamptz not null default now(),

created_by    uuid default auth.uid() references auth.users(id),

deleted_at    timestamptz

);

-- ---------------------------------------------------------------------

-- 3. Property types and type-specific fields

-- ---------------------------------------------------------------------

create table property_categories (

code          text primary key,   -- 'factory','shoplot','land_industrial'...

label         text not null,

parent_code   text references property_categories(code),

sort_order    int not null default 0,

is_active     boolean not null default true

);

create table property_type_fields (

id            uuid primary key default gen_random_uuid(),

category_code text not null references property_categories(code) on delete cascade,

field_key     text not null,      -- key inside properties.specs

label         text not null,

data_type     text not null check (data_type in

('text','number','integer','boolean','select','multiselect','date')),

unit          text,               -- 'ft','kVA','amp','bays'...

options       jsonb,              -- choices for select fields

is_required   boolean not null default false,

group_name    text,               -- 'Building','Utilities','Access'

sort_order    int not null default 0,

unique (category_code, field_key)

);

-- ---------------------------------------------------------------------

-- 4. Contacts (owners, buyers, tenants... one table, many roles)

-- ---------------------------------------------------------------------

create table contacts (

id                 uuid primary key default gen_random_uuid(),

workspace_id       uuid not null references workspaces(id) on delete cascade,

full_name          text not null,

company            text,

phone_primary      text,

phone_alt          text,

whatsapp           text,

email              text,

preferred_channel  text check (preferred_channel in ('call','whatsapp','sms','email','in_person')),

preferred_language text check (preferred_language in ('en','ms','zh','ta')),

source             text,

pdpa_notice_given_at timestamptz,   -- Personal Data Protection Act record

notes              text,

created_at         timestamptz not null default now(),

updated_at         timestamptz not null default now(),

created_by         uuid default auth.uid() references auth.users(id),

deleted_at         timestamptz

);

create table contact_roles (

contact_id   uuid not null references contacts(id) on delete cascade,

role         text not null check (role in

('owner','landlord','seller','buyer','tenant','investor',

'agent','lawyer','banker','valuer','developer','other')),

primary key (contact_id, role)

);

-- ---------------------------------------------------------------------

-- 5. Exploration (declared before properties, which reference sessions)

-- ---------------------------------------------------------------------

create table exploration_sessions (

id              uuid primary key default gen_random_uuid(),

workspace_id    uuid not null references workspaces(id) on delete cascade,

user_id         uuid not null default auth.uid() references auth.users(id),

started_at      timestamptz not null,

ended_at        timestamptz,

status          text not null default 'recording' check (status in

('recording','paused','completed','discarded')),

device_label    text,                 -- 'Samsung S23 Ultra'

distance_m      numeric(10,1),

point_count     int,

gap_count       int,                  -- signal gaps over 60 s, for diagnostics

site_id         uuid references sites(id) on delete set null,

track           geography(MultiLineString, 4326),  -- simplified copy for display

matching_status text not null default 'pending' check (matching_status in

('pending','running','done','failed','skipped')),

notes           text,

created_at      timestamptz not null default now(),

updated_at      timestamptz not null default now(),

deleted_at      timestamptz

);

-- Raw GPS points. Never edited, so road matching can be re-run.

create table gps_points (

id            bigint generated always as identity primary key,

workspace_id  uuid not null references workspaces(id) on delete cascade,

session_id    uuid not null references exploration_sessions(id) on delete cascade,

client_seq    int  not null,          -- sequence from the phone; makes upload retries safe

recorded_at   timestamptz not null,

location      geography(Point, 4326) not null,

accuracy_m    real,

speed_mps     real,

heading_deg   real,

altitude_m    real,

segment_no    int not null default 0, -- increments after each pause

app_state     text check (app_state in ('foreground','background','screen_off')),

is_mock       boolean not null default false,

unique (session_id, client_seq)

);

-- Road network for working areas (Nilai, Sepang), imported from OpenStreetMap.

-- Shared reference data, so no workspace_id.

create table road_segments (

id            bigint generated always as identity primary key,

osm_way_id    bigint not null,

from_node     bigint not null,

to_node       bigint not null,

name          text,

road_class    text,                   -- 'primary','residential','service'...

region        text not null,          -- 'nilai','sepang'

geom          geography(LineString, 4326) not null,

length_m      numeric(9,1) not null,

imported_at   timestamptz not null default now(),

unique (osm_way_id, from_node, to_node)

);

-- Current exploration status of each road segment for a workspace.

-- Re-driving a road updates this row; it never creates a new road.

create table road_coverage (

id                uuid primary key default gen_random_uuid(),

workspace_id      uuid not null references workspaces(id) on delete cascade,

segment_id        bigint not null references road_segments(id) on delete cascade,

status            text not null check (status in ('explored','manual','removed')),

source            text not null check (source in ('matched','manual')),

confidence        numeric(4,3),       -- 0..1 for matched segments

coverage_pct      numeric(5,2),

times_explored    int not null default 1,

first_explored_at timestamptz not null,

last_explored_at  timestamptz not null,

updated_at        timestamptz not null default now(),

unique (workspace_id, segment_id)

);

-- Audit trail: which session explored what, and every manual correction.

create table road_coverage_events (

id            uuid primary key default gen_random_uuid(),

workspace_id  uuid not null references workspaces(id) on delete cascade,

segment_id    bigint not null references road_segments(id) on delete cascade,

session_id    uuid references exploration_sessions(id) on delete set null,

action        text not null check (action in

('matched','manual_mark','manual_unmark','correction')),

coverage_pct  numeric(5,2),

confidence    numeric(4,3),

created_at    timestamptz not null default now(),

created_by    uuid default auth.uid() references auth.users(id)

);

-- ---------------------------------------------------------------------

-- 6. Properties

-- ---------------------------------------------------------------------

create table properties (

id                  uuid primary key default gen_random_uuid(),

workspace_id        uuid not null references workspaces(id) on delete cascade,

ref_no              text,                         -- your own reference

name                text,

category_code       text not null references property_categories(code),

subtype             text,                         -- 'semi_d','terrace','detached'...

-- identity and address

unit_no             text,

lot_no              text,

block               text,

floor_level         text,

street              text,

site_id             uuid references sites(id) on delete set null,

area                text,                         -- 'Nilai','Sepang','Bandar Baru Salak Tinggi'

city                text,

state               text,

postcode            text,

-- map position

location            geography(Point, 4326),

location_accuracy_m real,

location_source     text check (location_source in ('gps','manual_pin','geocoded')),

-- transaction

listing_type        text not null default 'unknown'

check (listing_type in ('sale','rent','sale_or_rent','unknown')),

asking_sale         numeric(14,2),

asking_rent_monthly numeric(12,2),

price_notes         text,

-- size

land_area_sqft      numeric(12,2),

built_up_sqft       numeric(12,2),

land_dimensions     text,                         -- '40 x 100 ft'

-- legal

tenure              text check (tenure in ('freehold','leasehold','unknown')),

lease_expiry_year   int,

land_status         text,                         -- 'open','bumi_lot','malay_reserve'

title_type          text,                         -- 'individual','strata','master'

title_no            text,

zoning              text,

-- type-specific fields (ceiling_ft, power_kva, bedrooms ...)

specs               jsonb not null default '{}'::jsonb,

-- availability: current value, kept in step with availability_log by trigger

availability        text not null default 'unknown' check (availability in

('available','unavailable','sold','rented','unknown','needs_check')),

availability_verified    boolean not null default false,

availability_verified_at timestamptz,

-- origin and state

discovered_session_id uuid references exploration_sessions(id) on delete set null,

record_status       text not null default 'active'

check (record_status in ('draft','active','archived')),

cover_photo_id      uuid,                         -- FK added after property_photos

notes               text,

created_at          timestamptz not null default now(),

updated_at          timestamptz not null default now(),

created_by          uuid default auth.uid() references auth.users(id),

deleted_at          timestamptz,

unique (workspace_id, ref_no)

);

-- Who is connected to a property (an owner may have many properties,

-- a property may have several contacts).

create table property_contacts (

id            uuid primary key default gen_random_uuid(),

workspace_id  uuid not null references workspaces(id) on delete cascade,

property_id   uuid not null references properties(id) on delete cascade,

contact_id    uuid not null references contacts(id) on delete cascade,

relationship  text not null check (relationship in

('owner','co_owner','representative','tenant','caretaker','agent','other')),

is_primary    boolean not null default false,

asking_terms  text,                 -- owner's price / rental terms

instructions  text,                 -- owner instructions

created_at    timestamptz not null default now(),

unique (property_id, contact_id, relationship)

);

-- Full history of availability, with source, so old claims are never trusted blindly.

create table availability_log (

id                uuid primary key default gen_random_uuid(),

workspace_id      uuid not null references workspaces(id) on delete cascade,

property_id       uuid not null references properties(id) on delete cascade,

status            text not null check (status in

('available','unavailable','sold','rented','unknown','needs_check')),

verified          boolean not null default false,

source            text not null check (source in

('owner','agent','signboard','site_visit','listing_portal','tenant','other')),

source_contact_id uuid references contacts(id) on delete set null,

noted_at          timestamptz not null default now(),

note              text,

created_by        uuid default auth.uid() references auth.users(id)

);

create table property_photos (

id            uuid primary key default gen_random_uuid(),

workspace_id  uuid not null references workspaces(id) on delete cascade,

property_id   uuid references properties(id) on delete set null,  -- null = Unassigned inbox

session_id    uuid references exploration_sessions(id) on delete set null,

storage_path  text not null,

thumb_path    text,

taken_at      timestamptz,

location      geography(Point, 4326),

category      text check (category in

('exterior','interior','access_road','site_view','signboard','document','other')),

caption       text,

sort_order    int not null default 0,

width_px      int,

height_px     int,

bytes         int,

created_at    timestamptz not null default now(),

created_by    uuid default auth.uid() references auth.users(id),

deleted_at    timestamptz

);

alter table properties

add constraint properties_cover_photo_fk

foreign key (cover_photo_id) references property_photos(id) on delete set null;

create table documents (

id            uuid primary key default gen_random_uuid(),

workspace_id  uuid not null references workspaces(id) on delete cascade,

property_id   uuid references properties(id) on delete set null,

contact_id    uuid references contacts(id) on delete set null,

deal_id       uuid,                                -- FK added after deals

doc_type      text,                                -- 'title','spa','tenancy','floor_plan'...

title         text not null,

storage_path  text not null,

created_at    timestamptz not null default now(),

created_by    uuid default auth.uid() references auth.users(id),

deleted_at    timestamptz

);

-- ---------------------------------------------------------------------

-- 7. Neighbouring units

-- ---------------------------------------------------------------------

create table property_groups (

id            uuid primary key default gen_random_uuid(),

workspace_id  uuid not null references workspaces(id) on delete cascade,

name          text not null,          -- 'Jalan Perindustrian 2/3, Row A'

kind          text not null check (kind in

('factory_row','shoplot_row','building','land_parcels','development','other')),

site_id       uuid references sites(id) on delete set null,

marketing     text not null default 'unknown'

check (marketing in ('together','separately','unknown')),

notes         text,

created_at    timestamptz not null default now(),

updated_at    timestamptz not null default now(),

created_by    uuid default auth.uid() references auth.users(id),

deleted_at    timestamptz

);

-- Order of units in the row. A property may belong to several groups

-- (e.g. a row and a development). Availability stays on each property.

create table property_group_members (

group_id      uuid not null references property_groups(id) on delete cascade,

property_id   uuid not null references properties(id) on delete cascade,

position      int  not null,

primary key (group_id, property_id),

unique (group_id, position) deferrable initially deferred

);

-- Physical adjacency. Suggestions from pin distance stay unconfirmed until you accept them.

create table property_adjacency (

id            uuid primary key default gen_random_uuid(),

workspace_id  uuid not null references workspaces(id) on delete cascade,

property_a    uuid not null references properties(id) on delete cascade,

property_b    uuid not null references properties(id) on delete cascade,

relation      text not null check (relation in

('side_by_side','back_to_back','above_below','corner','other')),

source        text not null check (source in ('manual','suggested')),

confirmed     boolean not null default false,

created_at    timestamptz not null default now(),

check (property_a < property_b),           -- stores each pair once

unique (property_a, property_b, relation)

);

-- ---------------------------------------------------------------------

-- 8. Buyers, leads, matching

-- ---------------------------------------------------------------------

create table buyer_requirements (

id                     uuid primary key default gen_random_uuid(),

workspace_id           uuid not null references workspaces(id) on delete cascade,

contact_id             uuid not null references contacts(id) on delete cascade,

title                  text,                  -- '2 adjoining factories, Nilai'

transaction            text not null check (transaction in ('buy','rent','either')),

category_codes         text[] not null default '{}',

preferred_areas        text[] not null default '{}',

search_area            geography(MultiPolygon, 4326),

budget_min             numeric(14,2),

budget_max             numeric(14,2),

land_min_sqft          numeric(12,2),

land_max_sqft          numeric(12,2),

built_up_min_sqft      numeric(12,2),

built_up_max_sqft      numeric(12,2),

adjoining_units_needed int not null default 1 check (adjoining_units_needed >= 1),

required_specs         jsonb not null default '{}'::jsonb,  -- {"power_kva":{"min":200}}

tenure_preference      text,

financing_notes        text,

readiness              text check (readiness in ('browsing','ready','loan_approved','cash','unknown')),

status                 text not null default 'active'

check (status in ('active','paused','fulfilled','dropped')),

notes                  text,

created_at             timestamptz not null default now(),

updated_at             timestamptz not null default now(),

created_by             uuid default auth.uid() references auth.users(id),

deleted_at             timestamptz

);

create table leads (

id                uuid primary key default gen_random_uuid(),

workspace_id      uuid not null references workspaces(id) on delete cascade,

contact_id        uuid not null references contacts(id) on delete cascade,

lead_type         text not null check (lead_type in

('buyer','seller','landlord','tenant','referral','other')),

source            text,                 -- 'signboard','referral','portal','exploration'...

property_id       uuid references properties(id) on delete set null,

requirement_id    uuid references buyer_requirements(id) on delete set null,

status            text not null default 'new' check (status in

('new','contacted','qualified','converted','lost')),

last_contact_at   timestamptz,

next_follow_up_at timestamptz,

notes             text,

created_at        timestamptz not null default now(),

updated_at        timestamptz not null default now(),

created_by        uuid default auth.uid() references auth.users(id),

deleted_at        timestamptz

);

-- Saved match suggestions (a single property OR a group of adjoining units).

create table matches (

id              uuid primary key default gen_random_uuid(),

workspace_id    uuid not null references workspaces(id) on delete cascade,

requirement_id  uuid not null references buyer_requirements(id) on delete cascade,

property_id     uuid references properties(id) on delete cascade,

group_id        uuid references property_groups(id) on delete cascade,

unit_ids        uuid[],                -- the specific adjoining units when group_id is set

score           numeric(5,2),

reasons         jsonb,                 -- which criteria matched / failed

status          text not null default 'suggested' check (status in

('suggested','shortlisted','sent','rejected')),

created_at      timestamptz not null default now(),

check ((property_id is not null) <> (group_id is not null))

);

-- ---------------------------------------------------------------------

-- 9. Opportunities, deals, commission

-- ---------------------------------------------------------------------

create table opportunities (

id                     uuid primary key default gen_random_uuid(),

workspace_id           uuid not null references workspaces(id) on delete cascade,

title                  text not null,

kind                   text not null default 'sale' check (kind in ('sale','rental','other')),

stage                  text not null default 'identified' check (stage in

('identified','contacted','matched','viewing','negotiating','won','lost')),

lead_id                uuid references leads(id) on delete set null,

requirement_id         uuid references buyer_requirements(id) on delete set null,

buyer_contact_id       uuid references contacts(id) on delete set null,

vendor_contact_id      uuid references contacts(id) on delete set null,

group_id               uuid references property_groups(id) on delete set null,

est_transaction_value  numeric(14,2),

next_action            text,

next_action_at         timestamptz,

notes                  text,

created_at             timestamptz not null default now(),

updated_at             timestamptz not null default now(),

created_by             uuid default auth.uid() references auth.users(id),

deleted_at             timestamptz

);

create table opportunity_properties (

opportunity_id uuid not null references opportunities(id) on delete cascade,

property_id    uuid not null references properties(id) on delete cascade,

role           text not null default 'primary' check (role in ('primary','alternative')),

primary key (opportunity_id, property_id)

);

create table deals (

id                 uuid primary key default gen_random_uuid(),

workspace_id       uuid not null references workspaces(id) on delete cascade,

opportunity_id     uuid unique references opportunities(id) on delete set null,

deal_type          text not null check (deal_type in ('sale','rental')),

stage              text not null default 'offer' check (stage in

('offer','booking_paid','spa_signed','loan_approved',

'tenancy_signed','completed','cancelled')),

buyer_contact_id   uuid references contacts(id) on delete set null,

vendor_contact_id  uuid references contacts(id) on delete set null,

group_id           uuid references property_groups(id) on delete set null,

transaction_value  numeric(14,2),

offer_date         date,

booking_date       date,

spa_date           date,

completion_date    date,

tenancy_start      date,

tenancy_months     int,

next_action        text,

notes              text,

created_at         timestamptz not null default now(),

updated_at         timestamptz not null default now(),

created_by         uuid default auth.uid() references auth.users(id),

deleted_at         timestamptz

);

create table deal_properties (

deal_id      uuid not null references deals(id) on delete cascade,

property_id  uuid not null references properties(id) on delete restrict,

primary key (deal_id, property_id)

);

alter table documents

add constraint documents_deal_fk foreign key (deal_id) references deals(id) on delete set null;

-- One deal may earn more than one commission (e.g. vendor side and buyer side).

create table commissions (

id                   uuid primary key default gen_random_uuid(),

workspace_id         uuid not null references workspaces(id) on delete cascade,

deal_id              uuid not null references deals(id) on delete cascade,

payer_contact_id     uuid references contacts(id) on delete set null,

basis                text not null check (basis in ('rate','fixed')),

rate_pct             numeric(6,3),

fixed_amount         numeric(14,2),

gross_amount         numeric(14,2),     -- calculated by the app, stored for history

sst_pct              numeric(6,3),

negotiator_share_pct numeric(6,3),

negotiator_amount    numeric(14,2),

status               text not null default 'estimated' check (status in

('estimated','confirmed','invoiced','received','cancelled')),

received_amount      numeric(14,2),

received_at          date,

notes                text,

created_at           timestamptz not null default now(),

updated_at           timestamptz not null default now(),

check ((basis = 'rate' and rate_pct is not null) or (basis = 'fixed' and fixed_amount is not null))

);

-- ---------------------------------------------------------------------

-- 10. Calendar, viewings, tasks and follow-ups, activity history

-- ---------------------------------------------------------------------

create table calendar_events (

id               uuid primary key default gen_random_uuid(),

workspace_id     uuid not null references workspaces(id) on delete cascade,

title            text not null,

kind             text not null check (kind in

('viewing','site_visit','meeting','follow_up','deadline','other')),

starts_at        timestamptz not null,

ends_at          timestamptz,

all_day          boolean not null default false,

location_text    text,

location         geography(Point, 4326),

reminder_minutes int[] not null default '{}',

property_id      uuid references properties(id) on delete set null,

contact_id       uuid references contacts(id) on delete set null,

opportunity_id   uuid references opportunities(id) on delete set null,

deal_id          uuid references deals(id) on delete set null,

lead_id          uuid references leads(id) on delete set null,

external_ref     text,                  -- future sync with phone / Google calendar

notes            text,

created_at       timestamptz not null default now(),

updated_at       timestamptz not null default now(),

created_by       uuid default auth.uid() references auth.users(id),

deleted_at       timestamptz,

check (ends_at is null or ends_at >= starts_at)

);

create table event_attendees (

event_id    uuid not null references calendar_events(id) on delete cascade,

contact_id  uuid not null references contacts(id) on delete cascade,

primary key (event_id, contact_id)

);

-- One viewing appointment can cover several units.

create table viewings (

id             uuid primary key default gen_random_uuid(),

workspace_id   uuid not null references workspaces(id) on delete cascade,

event_id       uuid references calendar_events(id) on delete set null,

property_id    uuid not null references properties(id) on delete cascade,

buyer_contact_id uuid references contacts(id) on delete set null,

viewed_at      timestamptz,

outcome        text check (outcome in ('interested','not_interested','considering','no_show','pending')),

feedback       text,

created_at     timestamptz not null default now()

);

-- Tasks include follow-ups (kind = 'follow_up').

create table tasks (

id              uuid primary key default gen_random_uuid(),

workspace_id    uuid not null references workspaces(id) on delete cascade,

title           text not null,

kind            text not null default 'general' check (kind in

('general','follow_up','call','document','site_check','other')),

notes           text,

next_action     text,

due_at          timestamptz,

reminder_at     timestamptz,

priority        text not null default 'normal' check (priority in ('low','normal','high','urgent')),

status          text not null default 'open' check (status in ('open','done','cancelled')),

completed_at    timestamptz,

property_id     uuid references properties(id) on delete set null,

contact_id      uuid references contacts(id) on delete set null,

lead_id         uuid references leads(id) on delete set null,

opportunity_id  uuid references opportunities(id) on delete set null,

deal_id         uuid references deals(id) on delete set null,

event_id        uuid references calendar_events(id) on delete set null,

created_at      timestamptz not null default now(),

updated_at      timestamptz not null default now(),

created_by      uuid default auth.uid() references auth.users(id),

deleted_at      timestamptz

);

-- One timeline shown on every linked record.

create table activities (

id              uuid primary key default gen_random_uuid(),

workspace_id    uuid not null references workspaces(id) on delete cascade,

occurred_at     timestamptz not null default now(),

kind            text not null check (kind in

('note','call','whatsapp','sms','email','meeting','viewing',

'status_change','system')),

summary         text not null,

body            text,

property_id     uuid references properties(id) on delete set null,

contact_id      uuid references contacts(id) on delete set null,

lead_id         uuid references leads(id) on delete set null,

opportunity_id  uuid references opportunities(id) on delete set null,

deal_id         uuid references deals(id) on delete set null,

task_id         uuid references tasks(id) on delete set null,

event_id        uuid references calendar_events(id) on delete set null,

created_by      uuid default auth.uid() references auth.users(id)

);

-- ---------------------------------------------------------------------

-- 11. Communication templates and Ask Expert

-- ---------------------------------------------------------------------

create table message_templates (

id            uuid primary key default gen_random_uuid(),

workspace_id  uuid not null references workspaces(id) on delete cascade,

purpose       text not null check (purpose in

('owner_first_contact','availability_check','confirm_details',

'buyer_follow_up','arrange_viewing','after_viewing',

'offer_to_sell_other','property_info','other')),

language      text not null check (language in ('en','ms','zh','ta')),

title         text not null,

body          text not null,         -- placeholders like {{contact_name}}, {{unit_no}}

is_active     boolean not null default true,

created_at    timestamptz not null default now(),

updated_at    timestamptz not null default now(),

unique (workspace_id, purpose, language, title)

);

create table expert_profiles (

code          text primary key,      -- 'lawyer','banker','tax','valuer','agent_ai'...

label         text not null,

instructions  text not null,

disclaimer    text not null,

sort_order    int not null default 0

);

create table expert_conversations (

id            uuid primary key default gen_random_uuid(),

workspace_id  uuid not null references workspaces(id) on delete cascade,

expert_code   text not null references expert_profiles(code),

title         text,

property_id   uuid references properties(id) on delete set null,

deal_id       uuid references deals(id) on delete set null,

created_at    timestamptz not null default now(),

created_by    uuid default auth.uid() references auth.users(id)

);

create table expert_messages (

id              uuid primary key default gen_random_uuid(),

conversation_id uuid not null references expert_conversations(id) on delete cascade,

role            text not null check (role in ('user','assistant')),

content         text not null,

created_at      timestamptz not null default now()

);

-- ---------------------------------------------------------------------

-- 12. Indexes

-- ---------------------------------------------------------------------

create index on properties using gist (location);

create index on properties (workspace_id, category_code, availability);

create index on properties (workspace_id, unit_no);

create index on property_photos (property_id);

create index on property_photos (workspace_id) where property_id is null;   -- photo inbox

create index on availability_log (property_id, noted_at desc);

create index on property_contacts (contact_id);

create index on property_group_members (property_id);

create index on gps_points (session_id, client_seq);

create index on gps_points using gist (location);

create index on road_segments using gist (geom);

create index on road_segments (region);

create index on road_coverage (workspace_id, status);

create index on tasks (workspace_id, status, due_at);

create index on calendar_events (workspace_id, starts_at);

create index on leads (workspace_id, next_follow_up_at);

create index on activities (property_id, occurred_at desc);

create index on activities (contact_id, occurred_at desc);

create index on buyer_requirements (workspace_id, status);

-- ---------------------------------------------------------------------

-- 13. Triggers

-- ---------------------------------------------------------------------

-- Keep properties.availability equal to the latest availability_log entry.

create or replace function apply_availability() returns trigger

language plpgsql as $$

begin

update properties p

set availability = new.status,

availability_verified = new.verified,

availability_verified_at = case when new.verified then new.noted_at

else p.availability_verified_at end

where p.id = new.property_id

and not exists (select 1 from availability_log l

where l.property_id = new.property_id

and l.noted_at > new.noted_at);

return new;

end $$;

create trigger availability_log_apply

after insert on availability_log

for each row execute function apply_availability();

do $$

declare t text;

begin

foreach t in array array[

'sites','contacts','exploration_sessions','properties','property_groups',

'buyer_requirements','leads','opportunities','deals','commissions',

'calendar_events','tasks','message_templates','road_coverage']

loop

execute format('create trigger %I_updated_at before update on %I

for each row execute function set_updated_at()', t, t);

end loop;

end $$;

-- ---------------------------------------------------------------------

-- 14. Row-level security: members see only their workspace's records

-- ---------------------------------------------------------------------

do $$

declare t text;

begin

foreach t in array array[

'workspace_settings','home_tiles','sites','contacts','exploration_sessions',

'gps_points','road_coverage','road_coverage_events','properties',

'property_contacts','availability_log','property_photos','documents',

'property_groups','property_adjacency','buyer_requirements','leads','matches',

'opportunities','deals','commissions','calendar_events','viewings','tasks',

'activities','message_templates','expert_conversations']

loop

execute format('alter table %I enable row level security', t);

execute format('create policy %I_member on %I for all

using (is_member(workspace_id))

with check (is_member(workspace_id))', t, t);

end loop;

end $$;

-- Child tables without workspace_id: access follows their parent.

alter table workspaces enable row level security;

create policy workspaces_member on workspaces for select using (is_member(id));

alter table workspace_members enable row level security;

create policy members_self on workspace_members for select using (is_member(workspace_id));

alter table contact_roles enable row level security;

create policy contact_roles_member on contact_roles for all

using (exists (select 1 from contacts c where c.id = contact_id and is_member(c.workspace_id)))

with check (exists (select 1 from contacts c where c.id = contact_id and is_member(c.workspace_id)));

alter table property_group_members enable row level security;

create policy group_members_member on property_group_members for all

using (exists (select 1 from property_groups g where g.id = group_id and is_member(g.workspace_id)))

with check (exists (select 1 from property_groups g where g.id = group_id and is_member(g.workspace_id)));

alter table opportunity_properties enable row level security;

create policy opp_props_member on opportunity_properties for all

using (exists (select 1 from opportunities o where o.id = opportunity_id and is_member(o.workspace_id)))

with check (exists (select 1 from opportunities o where o.id = opportunity_id and is_member(o.workspace_id)));

alter table deal_properties enable row level security;

create policy deal_props_member on deal_properties for all

using (exists (select 1 from deals d where d.id = deal_id and is_member(d.workspace_id)))

with check (exists (select 1 from deals d where d.id = deal_id and is_member(d.workspace_id)));

alter table event_attendees enable row level security;

create policy attendees_member on event_attendees for all

using (exists (select 1 from calendar_events e where e.id = event_id and is_member(e.workspace_id)))

with check (exists (select 1 from calendar_events e where e.id = event_id and is_member(e.workspace_id)));

alter table expert_messages enable row level security;

create policy expert_messages_member on expert_messages for all

using (exists (select 1 from expert_conversations c where c.id = conversation_id and is_member(c.workspace_id)))

with check (exists (select 1 from expert_conversations c where c.id = conversation_id and is_member(c.workspace_id)));

-- Shared reference data: readable by any signed-in user, written only by admins via migrations.

alter table road_segments        enable row level security;

alter table property_categories  enable row level security;

alter table property_type_fields enable row level security;

alter table expert_profiles      enable row level security;

create policy road_segments_read on road_segments        for select to authenticated using (true);

create policy categories_read    on property_categories  for select to authenticated using (true);

create policy type_fields_read   on property_type_fields for select to authenticated using (true);

create policy experts_read       on expert_profiles      for select to authenticated using (true);